Weekly Status Report

Week of 21–25 September 2026   |   Prepared for stakeholder distribution

! OVERALL STATUS: AT RISK 21 workstreams are represented at the story level. 68 tasks are tracked (36 Done), 11 bugs need attention, and 6 items are unassigned.

Sprint Snapshot

| 21 USER STORIES | 53% TASKS COMPLETE | 11 OPEN BUGS | 6 UNASSIGNED ITEMS |
| --- | --- | --- | --- |

68 tasks tracked (36 Done, 21 New/Open, 10 In Progress)   |   31 bugs tracked

Highlights & Risks

| What went well 36 of 68 tasks completed 21 workstreams are visible in the report Linked task progress is calculated from the CSV | Needs attention 11 bugs remain open 6 items are unassigned 5 bugs are New/Open and need triage |
| --- | --- |

Workstream Progress (21 Stories)

Story-level status is shown alongside actual progress based on linked tasks from the Jira export.

| Key | Workstream | Owner | Task Progress |
| --- | --- | --- | --- |
| HA30-15651 | Activity Log - Front end development for Animal Movement activity | Allwin. T | 7/12 (58%) |
| HA30-15581 | SnapView Report - Lot ID and Source filters to be changed to searchable dropdown | Praveen Francis | 3/6 (50%) |
| HA30-15576 | Source STR - Allow Source creation for available countries - Offline | Alpa Mori | 2/4 (50%) |
| HA30-15561 | Deployment for Sprint 103 | Abraham | No linked tasks |
| HA30-15559 | Activity Log - Accidental Scan Animal Deletion | Praveen Francis | 2/2 (100%) |
| HA30-15558 | Activity Log - Front end development for Animals deletion | Praveen Francis | 5/8 (62%) |
| HA30-15557 | Activity Log - Delete Animals Bulk Edit | Praveen Francis | 6/7 (86%) |
| HA30-15556 | Activity Log - Delete Animal - Single Edit (Soft Delete) | Praveen Francis | 8/10 (80%) |
| HA30-15552 | Free Trial - Demo scheduling and App Installation | S. Kishore Kumar | 2/9 (22%) |
| HA30-15550 | Free Trial - Business Setup & Trial User/Organization Provisioning | S. Kishore Kumar | 2/9 (22%) |
| HA30-15548 | Free Trial - Customer Authentication and Sign in | S. Kishore Kumar | 2/9 (22%) |
| HA30-15545 | Current breeding status field update | Alpa Mori | 0/2 (0%) |
| HA30-15533 | Cow Calf KPIs - Calf crop and death loss | Unassigned | 0/5 (0%) |
| HA30-15530 | Cow Calf KPIs - Avg days to Breed and Open Cows Count | Unassigned | 0/5 (0%) |
| HA30-15529 | Cow Calf KPIs - Calving Rate and Avg Calving Interval | Unassigned | 0/5 (0%) |
| HA30-15526 | Cow Calf KPIs - Bull Cow Ratio | Unassigned | 0/5 (0%) |
| HA30-15521 | Cow Calf KPIs - Average Weaning weight | Unassigned | 0/5 (0%) |
| HA30-15518 | Cow Calf KPIs - Conception Rate | Unassigned | 0/5 (0%) |
| HA30-15517 | Free Trial - Front end development for Free trial set up Mobile view | Muhundhan E | 5/13 (38%) |
| HA30-15516 | Free Trial - Front end development for Free trial set up Web view | Muhundhan E | 5/13 (38%) |
| HA30-15513 | Source STR - Allow Source creation for multiple countries - Online | Alpa Mori | 2/4 (50%) |

Bugs Needing Attention (11)

Sorted by status so items closest to closure remain visible alongside active risks.

| Key | Issue | Owner | Status |
| --- | --- | --- | --- |
| HA30-15650 | Activity Log Displays Only One Animal for Chute Session Manual Entry Even When Multiple Animals Are Saved | gnana sankar | Ready for Testing |
| HA30-15662 | Incorrect Process Is Displayed for Single and Bulk Animal Movement in Activity Log | gnana sankar | Ready for Testing |
| HA30-15551 | Additional ids Glass tag - Navigation issue | gangappan | New / Open |
| HA30-15555 | Firebase Crash - _EditAnimalMainScreenState.build FlutterError | S. Kishore Kumar | New / Open |
| HA30-15582 | Active and deleted animals count not matching Animals added | Raji S | New / Open |
| HA30-15644 | Local Storage Error Is Displayed When Going Offline After Editing an Animal | S. Kishore Kumar | New / Open |
| HA30-15649 | Prod Issue - Ogle farm - customer performed movement. But the enclosure is not getting updated | S. Kishore Kumar | New / Open |
| HA30-15571 | Backend: Treatment From and Treatment To Date should not be updated On Protocol | Raji S | Rejected / Not a Bug |
| HA30-15586 | Treatment Reminder Data Not Cleared After Deletion | Allwin. T | Rejected / Not a Bug |
| HA30-15639 | The medicine list is not populated for the Newly created Org | ajith | Cannot Reproduce |
| HA30-15653 | Global Search - Users are able to delete the same animals multiple times in Global Search | Abraham | Cannot Reproduce |

Workload by Owner

| Owner | Items | Mix | Note |
| --- | --- | --- | --- |
| Raji S | 24 | 11 Bug - 13 Task | 10 open item(s) |
| Abraham | 19 | 6 Bug - 1 Story - 12 Task | 8 open item(s) |
| gnana sankar | 17 | 7 Bug - 10 Task | 8 open item(s) |
| Allwin. T | 14 | 1 Bug - 1 Story - 12 Task | 3 open item(s) |
| S. Kishore Kumar | 11 | 3 Bug - 3 Story - 5 Task | 11 open item(s) |
| Alpa Mori | 6 | 3 Story - 3 Task | 3 open item(s) |
| Unassigned | 6 | 6 Story | 6 open item(s) |
| Mariappan E | 5 | 5 Task | 2 open item(s) |
| Muhundhan E | 5 | 2 Story - 3 Task | 2 open item(s) |
| Praveen Francis | 5 | 5 Story | 5 open item(s) |
| ajith | 5 | 2 Bug - 3 Task | 3 open item(s) |
| Gladys Kirubavathi | 1 | 1 Task | 1 open item(s) |
| Jaswanthreddy Vendoti | 1 | 1 Task | 1 open item(s) |
| gangappan | 1 | 1 Bug | 1 open item(s) |

Next Focus

Close or validate the 2 Ready-for-Testing bugs before sprint end.

Triage and assign the 6 unassigned items.

Progress remaining task work and confirm milestones.

Update story-level statuses in Jira to reflect actual task completion.

Management Attention

Review the 6 unassigned active items and assign owners this week.

Track New/Open bugs closely and confirm their next action.

Confirm closure paths for accepted or completed work.