Sprint 102 – Weekly Status Report

Week of 7–11 September 2026   ·   Prepared for stakeholder distribution

⚠ OVERALL STATUS: AT RISK All 13 workstreams remain in New/Open status at the story level, though underlying task execution is progressing (72% of tasks complete). 13 bugs need attention before sprint close — 6 awaiting QA validation and 6 unresolved. Three items are unassigned.

## Sprint Snapshot

| 13 User Stories | 72% Tasks Complete | 13 Open Bugs | 3 Unassigned Items |
| --- | --- | --- | --- |

39 tasks tracked (28 Done · 7 New/Open · 4 In Progress)   ·   26 bugs tracked (13 Done · 6 Ready for Testing · 5 New/Open · 1 In Progress · 1 Accepted)

## Highlights & Risks

| ✅ What went well - 28 of 39 tasks completed (72%) – strong execution velocity - 2 workstreams (Add-to-Inventory, Nav Menu re-order) at 100% task completion - Daily hotfix and staging release cadence maintained (Abraham – 9/11 Done) - QA automation regression suites kept pace with each build (Mariappan E) | ⚠ Needs attention - All 13 stories still show New/Open at the story level – needs status hygiene in Jira - 6 bugs sitting in Ready for Testing – risk of slipping past sprint close - 3 items unassigned (2 stories, 1 bug) – no owner driving progress - S. Kishore Kumar carries 14 items incl. 9 New/Open – concentration risk across 7 Crashlytics stories |
| --- | --- |

## Workstream Progress (13 Stories)

Story-level Jira status shows “New/Open” for all 13 workstreams; the table below reflects actual progress based on completion of linked tasks, which is a truer picture of delivery status.

| Key | Workstream | Owner | Task Progress |
| --- | --- | --- | --- |
| HA30-15358 | Search Available UHF Tags by Additional ID | Unassigned | No linked tasks |
| HA30-15357 | Group Treatment & Processing protocols in settings/assignment | Unassigned | No linked tasks |
| HA30-15262 | Deployment for Sprint 102 | Abraham | No linked tasks |
| HA30-15259 | Activity Log – Chute session: Add/Edit/Delete Treatments | Allwin. T | 2/3 (67%) |
| HA30-15256 | Crashlytics Error Guard – Health & Treatments | S. Kishore Kumar | 2/4 (50%) |
| HA30-15255 | Crashlytics Error Guard – Feed Module | S. Kishore Kumar | 2/4 (50%) |
| HA30-15254 | Crashlytics Error Guard – Animal Info (Single/Bulk) | S. Kishore Kumar | 5/8 (63%) |
| HA30-15253 | Crashlytics Error Guard – Add Animals to Inventory | S. Kishore Kumar | 2/4 (50%) |
| HA30-15252 | Crashlytics Error Guard – Counting Sessions | S. Kishore Kumar | 2/4 (50%) |
| HA30-15251 | Crashlytics Error Guard – Transfers Module | S. Kishore Kumar | 2/4 (50%) |
| HA30-15250 | Crashlytics Error Guard – Dashboard Sync & Settings | S. Kishore Kumar | 2/4 (50%) |
| HA30-15245 | Activity Log – Add to Inventory (All Scan Methods) | Allwin. T | 1/1 (100%) |
| HA30-15238 | Re-order Navigation Menu | Muhundhan E | 1/1 (100%) |

## Bugs Needing Attention (13)

Sorted by status – Ready for Testing items are closest to closure; New/Open and In Progress items are the real risk to sprint completion.

| Key | Issue | Owner | Status |
| --- | --- | --- | --- |
| HA30-15373 | Global Search – deleted animals still displayed before sync | Muhundhan E | Ready for Testing |
| HA30-15372 | Activity Log shows other-location animals in Add to Inventory | Allwin. T | Ready for Testing |
| HA30-15368 | “Something went wrong” error deleting a calf from parentage | Allwin. T | Ready for Testing |
| HA30-15364 | Only one medicine record shown when two are added via Chute session | Allwin. T | Ready for Testing |
| HA30-15353 | UHF Primary ID cannot be added as Additional ID for an LF tag | S. Kishore Kumar | Ready for Testing |
| HA30-15345 | Error message shown while adding Additional IDs | Allwin. T | Ready for Testing |
| HA30-15367 | Chute Session medicine details misrendered in three-dot menu | Alpa Mori | New / Open |
| HA30-15366 | Firebase crash moving animals – reported in terminal | S. Kishore Kumar | New / Open |
| HA30-15355 | Excel upload error: UHF Primary ID as Additional ID (Visual tag) | Alpa Mori | New / Open |
| HA30-15354 | Excel upload error: UHF Primary ID as Additional ID (LF tag) | Alpa Mori | New / Open |
| HA30-15344 | Beef Program details missing from Activity Log after adding animal | Unassigned | New / Open |
| HA30-15351 | Excel upload error: LF Primary ID as Additional Visual ID | Alpa Mori | In Progress |
| HA30-15249 | Prod issue – Activity Log weight unit displayed as lbs | ajith | HerdX Accepted |

## Workload by Owner

| Owner | Items | Mix | Note |
| --- | --- | --- | --- |
| S. Kishore Kumar | 14 | 7 Story · 5 Task · 2 Bug | 9 New/Open – heaviest open load (Crashlytics workstreams) |
| Allwin. T | 13 | 7 Task · 4 Bug · 2 Story | 4 bugs Ready for Testing |
| Abraham | 11 | 9 Task · 1 Bug · 1 Story | Releases/deployment – 9 of 11 Done |
| Alpa Mori | 10 | 6 Task · 4 Bug | 7 New/Open – mostly Excel-upload ID bugs |
| Mariappan E | 8 | 8 Task | QA automation – 6 of 8 Done |
| Raji S | 8 | 7 Bug · 1 Task | 7 of 8 Done |
| Muhundhan E | 5 | 3 Task · 1 Bug · 1 Story | On track |
| gnana sankar | 4 | 4 Bug | All 4 Done |
| ajith | 2 | 2 Bug | 1 Done, 1 Accepted (pending closure) |
| Unassigned | 3 | 2 Story · 1 Bug | Needs owner assignment |

## Next Focus

- Close or validate the 6 Ready-for-Testing bugs before sprint end.

- Triage and assign the 3 unassigned items (HA30-15358, HA30-15357, HA30-15344).

- Confirm closure of HA30-15249 (HerdX Accepted – pending final sign-off).

- Progress remaining Crashlytics Error Guard tasks; consider redistributing load from S. Kishore Kumar given concentration across 7 stories.

- Update story-level statuses in Jira to reflect actual task completion (several are ready to move out of New/Open).

## Management Attention

- Review the 3 unassigned active items and assign owners this week.

- Track HA30-15366 and HA30-15367 (New/Open bugs affecting Firebase crash and Chute Session UI) closely – production-facing risk.

- Confirm next action / closure path for HA30-15249 (Accepted status).